Team members

- Kapil - Reviewed / Approved

- Wondi -

- Som - Signed Off

- Jaswant -

- Afnan- Signed off

- Jafar -

- Mikhail - Signed Off

- Rohan -

- Deepak -

Project title

NorthstarFI: AI Powered FIRE planning & Portfolio Tool

Project objective

NorthstarFI aims to help users pursuing Financial Independence / Retire Early better understand their portfolio, retirement progress, and financial risk in one simple place. Many FIRE-focused users rely on spreadsheets, brokerage dashboards, retirement calculators, and AI chats separately, which makes planning confusing and inconsistent.

Our project will create a realistic prototype that allows a user to upload or manually enter portfolio information, organize that data, and generate a FIRE planning summary. The system will use AI to help clean and structure portfolio data, while Python will handle the actual financial calculations. This separation makes the tool more trustworthy because AI will not be responsible for making up financial numbers or performing retirement math.

The final prototype will show the user their estimated FIRE progress, safe withdrawal rate, savings gap, and basic portfolio risk snapshot. The goal is not to build a full financial advisor platform, but to demonstrate a useful middle-scope product that combines AI, data processing, and transparent financial modeling within the program timeline.

Project description

NorthstarFI is an AI-powered personal finance planning prototype designed for people interested in FIRE, portfolio tracking, and long-term retirement planning. FIRE users often need more than a simple budgeting app. They want to know if their current portfolio, savings rate, and risk level are actually helping them move toward financial independence.

The core idea behind NorthstarFI is simple: AI acts as the data helper, while Python acts as the calculator.

In the prototype, a user will either upload a sample portfolio CSV or manually enter portfolio data. The system will clean and organize the data into a structured format. Once the data is prepared, Python-based calculations will generate FIRE planning outputs, such as current portfolio value, retirement target, savings gap, estimated safe withdrawal rate, and projected progress toward financial independence.

The prototype will also include a basic risk snapshot. This may show allocation breakdown, concentration risk, and simple drawdown-related indicators. The purpose is to help the user understand not only how close they are to their FIRE goal, but also how risky or concentrated their portfolio may be.

To keep the project realistic, we will not attempt full brokerage account integration, real-time trading, advanced options analytics, or personalized investment recommendations. Those will be considered stretch goals. The MVP will focus on a clear demo flow: upload or enter portfolio data, process it, run FIRE calculations, display a risk snapshot, and explain the results in plain English.

NorthstarFI will be presented as an educational planning tool, not as professional financial advice.

Risks & Challenges

One challenge is handling different portfolio formats. Brokerage exports and PDFs can vary a lot, so for the MVP we will focus on sample CSV data and manual entry instead of supporting every possible file type.

Another challenge is financial accuracy. Since the project involves retirement planning, the tool must clearly show assumptions and avoid presenting results as guaranteed outcomes. We will include explanation notes and confidence flags where needed.

A third challenge is scope management. Features like real-time market data, advanced options Greeks, full account syncing, and complex tax planning would make the project too large for the available timeline. We will keep these as stretch goals only.

There may also be data limitations if free market-data tools have missing or delayed information. To reduce this risk, we can use sample portfolios and historical data for the final demo.

Estimated timeline

| Date / Week | Program Milestone | Project Work |
| --- | --- | --- |
| June 16, 2026 | Project Proposal Submission | Finalize proposal, project scope, and team roles |
| June 20, 2026 | Session 2 | Define MVP features, design portfolio input format, and create basic data structure |
| June 27, 2026 | Session 3 | Build portfolio upload/manual input and basic data cleaning |
| Holiday Week | July 4 Week | Continue backend calculations and prepare sample portfolio data |
| July 11, 2026 | Project Submission / Session 4 | Complete FIRE calculation engine and first version of risk snapshot |
| July 18, 2026 | Session 5 | Improve UI, add explanation layer, test demo flow, and prepare presentation |
| July 25, 2026 | Final Showcase Day | Present working prototype and live demo |

Resources that will be used

Our team will use a combination of technical tools, collaboration platforms, and financial data resources to complete the project within the program timeline.

For development, we plan to use Python as the main programming language because it is well-suited for data processing, financial calculations, and AI-related workflows. Python libraries such as pandas and numpy will be used to clean portfolio data, organize financial inputs, and perform FIRE-related calculations. If needed, yfinance may be used to access basic historical market data for sample portfolio analysis.

For the prototype interface, we may use Streamlit because it allows us to quickly build an interactive web app where users can upload or manually enter portfolio information and view their results. SQLite may be used as a lightweight database to store structured portfolio data during the prototype phase.

For the AI portion of the project, we may use an LLM such as GPT-4o-mini, Gemini Flash, or a similar model to assist with summarizing results in plain English and supporting basic data organization. The financial calculations themselves will be handled by Python, not by AI, to keep the results more transparent and reliable.

For team collaboration, we are currently using Discord and WhatsApp to communicate, share updates, discuss progress, and coordinate tasks. GitHub may also be used for version control and code collaboration as the prototype is developed.

Additional resources may include sample portfolio CSV files, public FIRE planning formulas, open-source documentation, and educational material from the Dallas AI Summer Program sessions..

Deliverables

- A working NorthstarFI prototype.

- Portfolio upload or manual portfolio input using sample data.

- Basic data cleaning and structured portfolio storage.

- FIRE planning output showing retirement target, safe withdrawal rate, savings gap, and progress summary.

- Basic risk dashboard showing allocation, concentration, and drawdown-related indicators.

- Explanation layer showing assumptions, formulas, and confidence notes.

- Plain-English summary of the user’s FIRE progress.

- Final showcase presentation.

- Live demo showing the full user flow from portfolio input to FIRE analysis.